DIABETES RISK PREDICTION SYSTEM

Phase 2 — Professional Upgrade Master Plan

| Author Priya Sharma | Roll No. 220101081 | Institute IIT-Guwahati |
| --- | --- | --- |

| 0.74+ F1 Score (target) | 0.80+ Recall (target) | 10 Use cases covered | Live Deployment status |
| --- | --- | --- | --- |

Executive Summary Phase 1 delivered a working end-to-end ML pipeline for diabetes risk prediction with XGBoost achieving F1=0.6542 and ROC-AUC=0.8243. Phase 2 transforms this into a production-grade, clinically intelligent, fully deployed system — 4× more optimised, 10 use cases covered, professional deployment on Streamlit Cloud, and advanced explainability including SHAP (fixed), LIME, and counterfactual explanations. This document is the single source of truth for Phase 2 planning, execution, and evaluation.

# 1. Phase 1 Audit — What We Have & What Needs Fixing

Before building Phase 2, every known gap from Phase 1 is documented and assigned a fix priority. None of these issues are left unaddressed.

## 1.1  Known Bugs (Must Fix First)

Bug #1 — Critical: XGBoost SHAP uses wrong explainer The Phase 1 final report explicitly states: 'Due to technical issues with converting the base value score for XGBoost, the Random Forest model was used for SHAP explanations instead.' This means the best model (XGBoost, F1=0.6542) has zero explainability. Fix: replace shap.Explainer with shap.TreeExplainer(xgb_model, model_output="probability"). Estimated effort: 2–3 hours.

Bug #2 — Critical: dashboard.html has unfilled placeholder values All metric cells in dashboard.html display the literal string {x:.4f} — the Python format() call was never executed. Every evaluator who opens this file sees a broken dashboard. Fix: replace all placeholders with actual values from baseline_metrics.csv and fix hardcoded local image paths. Estimated effort: 1 hour.

Bug #3 — High: app.py hardcodes Google Colab paths All model and data paths in app.py are hardcoded to /content/diabetes-risk/. The app crashes on any non-Colab environment including Streamlit Cloud. Fix: replace all absolute paths with os.path.dirname(__file__) relative paths and add a requirements.txt. Estimated effort: 30 minutes.

## 1.2  Phase 1 Baseline Metrics

The table below shows Phase 1 results and the Phase 2 targets. All targets are conservative and achievable with the planned improvements.

| Metric | Phase 1 Baseline | Phase 2 Target | Improvement |
| --- | --- | --- | --- |
| Accuracy | 75.97% | 80–83% | +5–7% |
| F1 Score | 0.6542 | 0.70–0.74 | +0.05–0.09 |
| Recall | 0.6481 | 0.75–0.80 | +0.10–0.15 |
| Precision | 0.6604 | 0.68–0.72 | +0.02–0.06 |
| ROC-AUC | 0.8243 | 0.86–0.89 | +0.04–0.06 |
| PR-AUC | 0.6826 | 0.73–0.78 | +0.05–0.10 |

Note on metric priorities In medical screening, Recall (sensitivity) is the most important metric. A missed diabetic patient (false negative) has far greater clinical cost than a false alarm (false positive). Phase 2 threshold optimisation specifically targets Recall > 0.75 while maintaining Precision above 0.60.

# 2. Phase 2 — Step-by-Step Execution Plan

Phase 2 is divided into four sub-phases executed in order. Do not start 2B until all 2A bugs are resolved — a broken SHAP explainer and broken paths will corrupt downstream work.

Phase 2A — Stabilise & Fix Weeks 1 ¦ Estimated effort: 1–2 days ¦ Priority: CRITICAL

| 1 | Fix XGBoost SHAP explainer [2–3 hrs] CRITICAL BUG FIX Replace RandomForest SHAP with XGBoost TreeExplainer. Regenerate all 8 dependency plots, summary, bar chart, and waterfall for XGBoost. - Replace: explainer = shap.Explainer(model, X_background) - With: explainer = shap.TreeExplainer(xgb_model, model_output='probability') - Regenerate: summary plot, bar chart, all 8 dependency plots, patient waterfall - Verify: base_values should be ~0.35 (dataset prevalence), not 0.0 or 1.0 - Update: Phase 2 report with new XGBoost SHAP visualisations |
| --- | --- |

| 2 | Fix dashboard.html — fill real metrics [1 hr] CRITICAL BUG FIX Replace all {x:.4f} placeholder strings with actual values from baseline_metrics.csv. Fix all local image paths to use relative or embedded images. - Open baseline_metrics.csv and manually replace all 24 placeholder cells - Fix image src paths: change /Users/appler/... to relative ../explain/... paths - Test the HTML file opens correctly in a browser with all images visible - Optionally: upgrade to the Phase 2 interactive dashboard built in React |
| --- | --- |

| 3 | Fix app.py — paths, validation, model switch [30 min] HIGH BUG FIX Make the Streamlit app deployable anywhere by switching to relative paths, adding input validation, and updating the SHAP explainer to XGBoost. - Replace all /content/diabetes-risk/ with os.path.join(os.path.dirname(__file__), ...) - Add input guards: if Glucose == 0 or BMI == 0: show warning and stop - Switch SHAP explainer in app.py to shap.TreeExplainer(xgb_model) - Create requirements.txt: streamlit, scikit-learn, xgboost, shap, joblib, pandas, lightgbm - Test: python -m streamlit run app.py from any directory |
| --- | --- |

Phase 2B — Model Improvement Weeks 2–4 ¦ Estimated effort: 8–12 days ¦ Priority: HIGH

| 4 | Feature engineering — clinical domain knowledge [4–6 hrs] HIGH IMPACT Create 6 new clinically motivated features from the existing 8. Feature engineering is the highest-leverage improvement possible on this dataset. - BMI_Age_interaction = BMI * Age → obesity risk compounds with age - Glucose_Insulin_ratio = Glucose / (Insulin + 1) → insulin resistance proxy - Pregnancy_density = Pregnancies / (Age + 1) → reproductive history normalised - High_Glucose_flag = 1 if Glucose > 140 else 0 → WHO clinical threshold - Obese_flag = 1 if BMI >= 30 else 0 - Metabolic_risk_score = (norm_Glucose + norm_BMI + norm_Age) / 3 → composite - Expected F1 gain: +0.02 to +0.05 from these features alone |
| --- | --- |

| 5 | SMOTE oversampling — fix class imbalance [2–3 hrs] HIGH IMPACT The Pima dataset has ~500 non-diabetic vs 268 diabetic samples (65/35 split). SMOTE generates synthetic minority samples, directly boosting recall which is the most important clinical metric. - Use imblearn.over_sampling.SMOTE(random_state=42, k_neighbors=5) - CRITICAL: Apply SMOTE only inside training folds, never on the test set - Use Pipeline: [('smote', SMOTE()), ('model', XGBClassifier())] - Also try ADASYN for adaptive oversampling and compare - Expected recall improvement: +5–10 percentage points |
| --- | --- |

| 6 | Threshold optimisation — maximise clinical recall [2–3 hrs] HIGH IMPACT The default 0.5 prediction threshold is not optimal for medical screening. Systematic threshold analysis finds the best operating point for clinical deployment. - Plot Precision, Recall, and F1 vs threshold from 0.1 to 0.9 (step 0.01) - Identify threshold where Recall >= 0.75 with Precision >= 0.60 - Generate confusion matrix at both default (0.5) and optimised threshold - Calculate clinical cost: false_neg_cost = 10 * FN, false_pos_cost = 1 * FP - Report optimal threshold in app.py and in the Phase 2 report - Expected: threshold ~0.35–0.42 will be optimal for this dataset |
| --- | --- |

| 7 | Hyperparameter tuning with Optuna [4–6 hrs] HIGH IMPACT Phase 1 used default hyperparameters. Systematic Bayesian optimisation with Optuna (50 trials) can realistically push F1 from 0.6542 to 0.70+. - Install: pip install optuna - Tune: n_estimators (100–500), max_depth (3–8), learning_rate (0.01–0.3) - Also tune: subsample (0.6–1.0), colsample_bytree (0.6–1.0), min_child_weight (1–10) - Use StratifiedKFold(n_splits=5) with F1 as objective - Run 50 trials (takes ~15–30 min on Colab with GPU) - Save best_params to best_params.json for reproducibility |
| --- | --- |

| 8 | 5-fold Cross-validation report [2–3 hrs] HIGH IMPACT All Phase 1 metrics were from a single 80/20 split. Cross-validation proves the model is stable and not lucky on one particular split. - Use StratifiedKFold(n_splits=5, shuffle=True, random_state=42) - Report mean ± std for: Accuracy, F1, Recall, Precision, ROC-AUC - Run for all 4 models (LR, RF, XGBoost, LightGBM) for comparison - Create Phase 1 vs Phase 2 comparison table: single-split vs CV results - This is standard academic ML practice — most BTP projects skip it |
| --- | --- |

| 9 | Probability calibration curves [2–3 hrs] MEDIUM IMPACT Your app shows 'Probability of Diabetes: 0.42' — but uncalibrated tree models are often overconfident. Calibration proves these probabilities are clinically trustworthy. - Plot reliability diagram (calibration curve) for each model - Use sklearn.calibration.calibration_curve(n_bins=10) - Apply CalibratedClassifierCV(method='isotonic') if poorly calibrated - Report Brier Score before and after calibration - Include calibration plots in Phase 2 report as evidence of clinical reliability |
| --- | --- |

| 10 | Ensemble stacking model [3–4 hrs] MEDIUM IMPACT Combine all 4 trained models into a stacking ensemble. This reliably outperforms any single model and demonstrates advanced ML knowledge. - Soft-voting ensemble: average probabilities from all 4 models (baseline) - Stacking: use out-of-fold predictions as meta-features, train LogisticRegression on top - Use StackingClassifier from sklearn with cv=5 to prevent data leakage - Compare: LR, RF, XGBoost, LightGBM, Voting, Stacking — 6-model comparison table - If stacking outperforms XGBoost, use it as the Phase 2 production model |
| --- | --- |

Phase 2C — Clinical App & Deployment Weeks 5–7 ¦ Estimated effort: 8–10 days ¦ Priority: HIGH

| 11 | Clinical risk stratification system [3–4 hrs] HIGH IMPACT Map raw probability outputs to 4 clinical risk tiers with specific, evidence-based action recommendations aligned with WHO and ADA guidelines. - Tier 1 — Low Risk (0–25%): 'Routine monitoring. Maintain healthy lifestyle and annual check-up.' - Tier 2 — Moderate Risk (25–50%): 'Lifestyle changes recommended. Consider dietary review and HbA1c test within 6 months.' - Tier 3 — High Risk (50–75%): 'GP referral recommended. Request fasting glucose and HbA1c test within 4 weeks.' - Tier 4 — Critical Risk (75–100%): 'Immediate clinical evaluation recommended. Do not delay.' - Cite: ADA Standards of Medical Care in Diabetes 2024 for threshold justification |
| --- | --- |

| 12 | What-if risk simulator [4–5 hrs] HIGH IMPACT The most engaging feature for a live demo. Users adjust individual feature values and instantly see how predicted risk changes — making the model feel like a real health planning tool. - Add a second tab to Streamlit: 'What-if Simulator' - Show: current profile (fixed) vs modified profile (user-adjustable sliders) - Display: risk delta with arrow — 'Your risk DECREASES from 68% to 41% if BMI drops to 27' - Use SHAP values to rank: 'The single most impactful change you can make is...' - Show: 3 highest-leverage interventions ranked by expected risk reduction |
| --- | --- |

| 13 | Batch prediction with CSV upload [3–4 hrs] HIGH IMPACT A clinic could upload 200 patient records and get risk scores for all of them at once. This is how the tool would realistically be used in a healthcare setting. - Add file uploader tab in Streamlit: 'Batch Screening' - Accept CSV with same 8 columns as the Pima dataset - Run predictions on all rows, append Risk_Probability and Risk_Tier columns - Display summary: '37 High Risk, 82 Moderate Risk, 81 Low Risk — 200 patients screened' - Show SHAP beeswarm plot for the uploaded batch - Download button: export results CSV with one click |
| --- | --- |

| 14 | Personalised clinical advice engine [3–4 hrs] HIGH IMPACT For each prediction, show which features are in the danger zone and give targeted, specific advice — not generic tips, but feature-specific clinical guidance using the patient's actual SHAP values. - Rule engine: if SHAP(Glucose) > 0.05: show 'Glucose is your highest risk factor. Schedule HbA1c test.' - If BMI > 30 and SHAP(BMI) > 0.03: 'Losing 5–7% body weight reduces diabetes risk by up to 58% (ADA)' - If Age > 45 and High_Glucose_flag: 'Combined age + glucose risk — annual screening essential' - If Pregnancies > 5: 'History of gestational diabetes risk — discuss with GP' - Output: ranked list of top 3 personalised recommendations with clinical citations |
| --- | --- |

| 15 | PDF patient report export [2–3 hrs] MEDIUM IMPACT Let users download a formatted, printable PDF for any prediction — inputs, risk tier, SHAP waterfall, and clinical advice. A doctor could hand this to a patient. - Use ReportLab (already in Phase 1 stack) or fpdf2 - Include: patient inputs table, risk tier badge, probability gauge, SHAP waterfall image - Include: top 3 personalised recommendations with ADA/WHO citations - Add header: 'Diabetes Risk Assessment Report — Generated by AI Screening Tool' - Add disclaimer footer: 'For clinical decision support only. Not a substitute for medical advice.' - Streamlit download button: st.download_button('Download PDF Report', pdf_bytes, 'risk_report.pdf') |
| --- | --- |

| 16 | FastAPI REST endpoint [3–4 hrs] MEDIUM IMPACT Wrap the model in a production REST API. This demonstrates real-world ML engineering skills that go far beyond a Streamlit demo. - POST /predict: accepts JSON {Pregnancies, Glucose, BloodPressure, ...}, returns {probability, risk_tier, top_shap_features} - GET /health: returns {status: 'ok', model: 'XGBoost', version: '2.0'} - GET /docs: Swagger UI auto-generated by FastAPI - Add Pydantic validation — reject requests with Glucose=0 or impossible values - Deploy free to Render.com or Railway.app with Docker |
| --- | --- |

| 17 | Streamlit Cloud deployment [1–2 hrs] HIGH IMPACT A live public URL in your BTP report is 10× more impressive than 'run this locally'. Streamlit Cloud is free and takes about 10 minutes to set up. - Create GitHub repo: diabetes-risk-phase2 with app.py, requirements.txt, models/ - Connect repo to share.streamlit.io - Set secrets for any API keys in Streamlit Cloud settings - Test: verify the live URL loads, all models load, SHAP plots render - Add the live URL to your README and Phase 2 report — this is your demo link |
| --- | --- |

Phase 2D — Academic Depth & XAI Week 8 ¦ Estimated effort: 4–6 days ¦ Priority: MEDIUM

| 18 | LIME vs SHAP comparison study [4–5 hrs] ACADEMIC DEPTH Using two XAI methods and systematically comparing them is a genuine research contribution that is rare in BTP projects. - Install: pip install lime - Explain the same 5 patients with both LIME (LimeTabularExplainer) and SHAP (TreeExplainer) - Create side-by-side comparison table: feature attributions from LIME vs SHAP for each patient - Discuss: where do they agree? Where do they differ? Which is more stable? - Add a section in Phase 2 report: 'Comparison of SHAP and LIME Explainability Methods' - Cite: Lundberg & Lee (NeurIPS 2017) for SHAP; Ribeiro et al. (KDD 2016) for LIME |
| --- | --- |

| 19 | Counterfactual explanations with DiCE [4–5 hrs] ACADEMIC DEPTH Counterfactuals answer the most important patient question: 'What is the minimum I need to change to lower my risk?' This is cutting-edge XAI. - Install: pip install dice-ml - For each high-risk patient, generate 3 diverse counterfactual profiles - 'If your Glucose drops from 170 to 132 and BMI from 42 to 35, your risk drops below 30%' - Show only actionable features (not Age, not Pregnancies > current value) - Cite: Mothilal, Sharma & Tan (FAT* 2020) — DiCE paper - Add to Streamlit app as 'Alternative Risk Profiles' section |
| --- | --- |

| 20 | Fairness & subgroup analysis [3–4 hrs] ACADEMIC DEPTH The Pima dataset is from one specific demographic. Analysing model performance by age and BMI subgroups demonstrates clinical awareness and academic rigour. - Split test set: Young (<35), Middle (35–50), Older (>50) — compare F1 and Recall per group - Split by BMI: Normal (<25), Overweight (25–30), Obese (>30) - Check: does the model systematically under-predict for any subgroup? - Use Fairlearn MetricFrame for clean subgroup evaluation - Add limitations section: 'This model was trained on Pima Native American women only. Generalisability to other demographics requires validation.' |
| --- | --- |

| 21 | Statistical significance tests [2–3 hrs] ACADEMIC DEPTH Prove your Phase 2 improvements are statistically significant, not just random variation from a different data split. - McNemar's test: compare error patterns of Phase 1 vs Phase 2 XGBoost on same test set - Paired t-test across 5 CV folds: Phase 1 F1 scores vs Phase 2 F1 scores - Report p-values (should be < 0.05) and 95% confidence intervals for all metrics - from statsmodels.stats.contingency_tables import mcnemar - Add statistical significance statement to Phase 2 report abstract |
| --- | --- |

# 3. Use Cases — Phase 2 Coverage

Phase 2 expands the system from a single-patient predictor to a multi-stakeholder clinical intelligence platform. The 10 use cases below are ordered by implementation priority.

| Use Case | User | Input | Output | Priority |
| --- | --- | --- | --- | --- |
| Patient risk screening | Clinician / GP | Patient vitals | Risk tier + SHAP explanation | P1 |
| Pre-diabetes monitoring | Patient (self-use) | Personal metrics | Risk trend + lifestyle advice | P1 |
| Batch clinic screening | Hospital admin | CSV of 100s of patients | Risk CSV + summary stats | P1 |
| What-if planning | Patient + Doctor | Modified feature values | Risk delta + top interventions | P2 |
| Clinical decision support | GP / Specialist | Patient profile | Risk tier + clinical recommendations | P2 |
| Population risk analysis | Public health team | Anonymised cohort | Risk distribution + fairness report | P2 |
| Research benchmarking | ML researcher | New dataset | SHAP comparison + LIME analysis | P3 |
| EHR integration | Hospital IT | HL7 / FHIR feed | Real-time risk scores via API | P3 |
| Telemedicine screening | Remote care provider | Teleconsult data | Instant risk assessment | P3 |
| Mobile health app | Patient | Wearable + manual | Daily risk score + alerts | P3 |

P1 use cases are in scope for Phase 2 submission P1 (Patient risk screening, Pre-diabetes monitoring, Batch screening) must be fully implemented and demonstrated. P2 use cases (What-if planning, Clinical decision support, Population analysis) are stretch goals. P3 use cases are future work discussed in the limitations section.

# 4. Technology Stack — Phase 1 vs Phase 2

Every component is upgraded in Phase 2. The table below documents the specific changes, ensuring no component regresses from Phase 1.

| Component | Phase 1 | Phase 2 Upgrade | Purpose |
| --- | --- | --- | --- |
| Core ML | XGBoost, RF, LGB, LR | Tuned XGBoost + Stacking Ensemble | Best single + ensemble model |
| Explainability | SHAP (RF only) | SHAP (XGBoost) + LIME + DiCE | Global, local, counterfactual XAI |
| Imbalance handling | None | SMOTE + ADASYN in CV pipeline | Fix 65/35 class split |
| Calibration | None | Platt Scaling / Isotonic Regression | Reliable probability outputs |
| Evaluation | Single split | 5-fold StratifiedKFold + CI | Statistically robust metrics |
| App framework | Streamlit (Colab) | Streamlit Cloud + FastAPI | Public URL + REST API |
| Explainability UI | SHAP waterfall only | Risk gauge + what-if + PDF export | Clinical usability |
| Reporting | Static PDF | Interactive dashboard + PDF | Live comparison view |
| Deployment | Local only | Streamlit Cloud + Docker | Publicly accessible |
| Testing | None | Unit tests + CI via GitHub Actions | Production readiness |

# 5. Execution Timeline — 8-Week Plan

The timeline below is realistic for a single developer working part-time alongside coursework. Each week has a clear, testable deliverable. Do not move to the next week until the previous deliverable is complete.

| Week | Phase | Tasks | Deliverable |
| --- | --- | --- | --- |
| 1 | 2A — Fix | Fix XGBoost SHAP, fix app.py paths, fix dashboard | Working SHAP + clean app + live dashboard |
| 2 | 2B — Model | SMOTE, feature engineering, threshold optimisation | Recall > 0.75, F1 baseline improved |
| 3 | 2B — Model | Optuna tuning, 5-fold CV, calibration curves | Tuned model, CV metrics with CI |
| 4 | 2B — Model | Ensemble/stacking, error analysis, fairness audit | Ensemble model, bias report |
| 5 | 2C — App | Risk tiers, what-if simulator, clinical advice | Upgraded Streamlit app v2 |
| 6 | 2C — App | Batch prediction, PDF export, FastAPI endpoint | Full-featured app + REST API |
| 7 | 2C — Deploy | Streamlit Cloud deploy, Docker, GitHub Actions | Live public URL + CI/CD |
| 8 | 2D — Report | LIME vs SHAP, stat tests, literature comparison | Academic Phase 2 report |

Risk mitigation If Optuna tuning (Week 3) does not produce the expected improvement, fall back to RandomizedSearchCV with 100 iterations — this is always available. If DiCE counterfactuals (Week 8) prove too slow, document it as future work and substitute with a manual what-if analysis. Never skip a deliverable — document limitations instead.

# 6. Recommended Phase 2 Project Structure

Reorganise the project folder structure before starting Phase 2 development. This structure supports both Streamlit Cloud deployment and Docker containerisation.

diabetes-risk-phase2/ ├── app.py ← Streamlit app (fixed paths) ├── api.py ← FastAPI REST endpoint (new) ├── requirements.txt ← All dependencies pinned ├── Dockerfile ← Container definition (new) ├── .github/workflows/ci.yml ← GitHub Actions CI (new) ├── models/ │ ├── XGBoost_v2.joblib ← Tuned Phase 2 model │ ├── Ensemble_v2.joblib ← Stacking ensemble (new) │ └── preprocessor.joblib ← Unchanged from Phase 1 ├── data/ │ ├── pima_cleaned.csv │ └── pima_features_v2.csv ← With engineered features (new) ├── explain/ │ ├── XGBoost_shap_summary.png ← Fixed Phase 2 SHAP │ ├── lime_vs_shap_comparison.png ← New │ └── counterfactuals/ ← DiCE outputs (new) ├── reports/ │ ├── Phase2_Final_Report.pdf │ └── dashboard_v2.html ← Interactive (fixed) ├── notebooks/ │ ├── phase2_step1_fixes.ipynb │ ├── phase2_step2_features.ipynb │ ├── phase2_step3_tuning.ipynb │ └── phase2_step4_xai.ipynb └── tests/ ├── test_model.py ← Unit tests (new) └── test_api.py ← API tests (new)

# 7. Phase 2 Evaluation Checklist

Use this checklist to self-evaluate before final submission. Every item should be checkable.

## 7.1  Model Performance

- F1 score >= 0.70 on 5-fold cross-validation

- Recall >= 0.75 at optimised threshold

- ROC-AUC >= 0.86

- Calibration curve shows well-calibrated probabilities (Brier Score < 0.15)

- Phase 2 vs Phase 1 improvement is statistically significant (p < 0.05)

## 7.2  Explainability

- SHAP correctly implemented on XGBoost (not RandomForest)

- SHAP summary, bar, dependency (all 8 features), and waterfall plots generated

- LIME explanations generated and compared to SHAP for 5 patients

- Counterfactual explanations generated for 3 high-risk patients using DiCE

- All XAI outputs included in Phase 2 report

## 7.3  Application & Deployment

- App runs from any directory (no hardcoded paths)

- App deployed to Streamlit Cloud with a live public URL

- All 3 tabs functional: Single patient, Batch CSV, What-if Simulator

- PDF report download works correctly

- FastAPI /predict endpoint returns correct predictions

- Input validation rejects biologically impossible values

## 7.4  Documentation & Reporting

- dashboard.html displays correct metric values (no placeholders)

- Phase 2 report includes Phase 1 vs Phase 2 comparison table

- All 10 use cases documented with user, input, and output

- Literature comparison table: 5 published papers vs Phase 2 results

- Limitations section discusses dataset bias and generalisability

- All citations in IEEE format

# 8. Immediate Next Steps

The following actions are ordered for maximum momentum. Complete them in exactly this sequence.

- Open your Phase 1 notebook. Run Step 4 (SHAP) and replace shap.Explainer with shap.TreeExplainer(xgb_model). Verify base_values are ~0.35 before proceeding.

- Open dashboard.html in a text editor. Replace all 24 instances of {x:.4f} with the real values from baseline_summary.txt.

- Open app.py. Replace /content/diabetes-risk/ with os.path.dirname(__file__) and create requirements.txt.

- Create a new Colab notebook: phase2_step1_features.ipynb. Implement the 6 feature engineering additions from Step 4 of this plan. Re-train XGBoost with new features and verify F1 improves.

- Install Optuna (pip install optuna) and run 50-trial hyperparameter search. Save best_params.json.

- Implement SMOTE inside the CV pipeline and compare recall with/without SMOTE.

- Upgrade app.py with the risk tier system and what-if simulator.

- Push to GitHub and deploy to Streamlit Cloud.

Session continuation note This document covers the full Phase 2 plan. In the next session we can generate the actual code for any step — starting with the XGBoost SHAP fix, then feature engineering, then the upgraded app.py. Each step can be completed in a single focused session. Refer to the timeline in Section 5 to track progress.

# 9. Key References

Cite these papers in your Phase 2 report using IEEE format.

- [1] S. M. Lundberg and S.-I. Lee, 'A Unified Approach to Interpreting Model Predictions,' in Advances in Neural Information Processing Systems (NeurIPS), 2017.

- [2] M. T. Ribeiro, S. Singh, and C. Guestrin, '"Why Should I Trust You?": Explaining the Predictions of Any Classifier,' in Proc. ACM SIGKDD, 2016.

- [3] R. K. Mothilal, A. Sharma, and C. Tan, 'Explaining Machine Learning Classifiers through Diverse Counterfactual Explanations,' in Proc. ACM FAT*, 2020.

- [4] N. V. Chawla, K. W. Bowyer, L. O. Hall, and W. P. Kegelmeyer, 'SMOTE: Synthetic Minority Over-sampling Technique,' Journal of Artificial Intelligence Research, vol. 16, pp. 321–357, 2002.

- [5] T. Chen and C. Guestrin, 'XGBoost: A Scalable Tree Boosting System,' in Proc. ACM SIGKDD, 2016.

- [6] American Diabetes Association, 'Standards of Medical Care in Diabetes — 2024,' Diabetes Care, vol. 47, Supplement 1, 2024.

End of Phase 2 Master Plan  —  Diabetes Risk Prediction BTP  —  IIT-Guwahati 2025